## Slide 1: Project Status Meeting
12-Feb-2019

## Slide 2: Completed Projects 23/1/2019 – 12/2/2019
# | Project | Requestor | PM | Date of Completion | Comments
1 | ZenCore Digite Implementation | Shwetabh Mittal | Saurabh | 28-Jan-19 | 400+ Projects have been migrated. Completed on 28Jan2019.
2 | OE/RMG Merger and role based access to D2 and Above Land and Expand Dashboard on ZenRMG CEO Dashboard on ZenRMG ZenRoar | Nikhil Joshi | Saurabh | 01-Feb-19 | OE and RMG team still validating the data and working with Eulalio. Completed on 01Feb2019
3 | ZenPulse PM/PGM Self Rating | Rekha Kumbharkar | Saurabh | 23-Jan-19 | Data refresh will happen every 4 hours. Completed 23Jan2019
4 | ZenHR Revamp | Priyotosh Das | Saurabh | 31-Jan-19 | Will be done after ZENRoar changes. Completed on 31stJan2019
5 | GEO HR Portal | Priyotosh Das | Saurabh |  | 
6 | Concur Phase 1 | Ankush/Anjan | Ashvini | 27-Jan-19 | 
7 | IQA Post migration modifications | Sanat | Sanat | 08-Feb-19 | 
8 | CONCUR Integration - Phase 1 | Finance | Eulalio | 27-Jan-19 | Write for PD/HRMS to Concur integration started. Issues from Concur
9 | Customer MDM System Changes | Finance | Eulalio | 18-Jan-19 | 
10 | Customer Feedback in ZenPulse | Quality | Eulalio | 22-Jan-19 | 
11 | EOL switches replacement - 28 replaced out of 30 | TIMS | Najeeb | 03-Feb-19 | Fiber cabling between Himalayas and Corporate Complete. All switches stacked and only two in Corporate to be replaced. New Fiber cable laid and switches connected. All EOL switches replaced

## Slide 3: Project Status 23/1/2019 – 12/2/2019 – Saurabh

## Slide 4: Project Status 23/1/2019 – 12/2/2019 – Prashant

## Slide 5: Project Status 23/1/2019 – 12/2/2019 – Prashant

## Slide 6: Combined Projects Status 23/1/2019 – 12/2/2019

## Slide 7: Combined Projects Status 23/1/2019 – 12/2/2019 Cont..

## Slide 8: Project Status 23/1/2019 – 12/2/2019 – Aarif

## Slide 9: Project Status 23/1/2019 – 12/2/2019 – Ashvini

## Slide 10: Project Status 23/1/2019 – 12/2/2019 – Eulalio

## Slide 11: Project Status 23/1/2019 – 12/2/2019 – Keshav

## Slide 12: Project Status 23/1/2019 – 12/2/2019 – Sanat

## Slide 13: Project Status 23/1/2019 – 12/2/2019 – Sheetal