## Slide 1: Telecom Division TOA Development & Rollout Program

## Slide 2: TDRA – 2.5 Active Users 1580 / 3501
Top 3 Subbies - Jobs closed with RA
  I & A Communication Ltd – 67% compliance (2169)
  Magdalene – 76% compliance (1865)
  LJM Communication Ltd – 87% compliance (1507)
Bottom 3 Subbies - Jobs closed without RA
  Centercomms Ltd – 1.1% compliance (1125)
  I &A Communication – 67% compliance (1071)
  Morrison Telecom Services – 25% compliance (998)
    *Inc. eng comp failures and £1 pound closure.
  TLF Utilities – 55% compliance (697)
Action by SHEQ
Investigate the Job for further details, engage with suppliers to Identify best practice from top Suppliers/Regions and apply the same across board.
Top 3 Regions - Jobs closed with RA
  North West – 71% compliance (7407)
  South East North – 68% compliance (7035)
  South East South – 44% compliance (4007)
Bottom 3 Regions - Jobs closed without RA
  South East South – 44% compliance (5040)
  South East North – 68% compliance (3314)
  North West – 71% compliance (3009)
Users Increased
48% current version

## Slide 3: TDLW – 1.62 Active Users 166 / 875
Lone Working App Improvements
  Update React Native Platform to .72
  Introduce Number pad instead of OTP bring it in line with all apps
  Flick Button Update
  Improve reporting capabilities
Raised an R&D SR for No Signal Coverage/Offline
  Recommended Solution
    New Object in OptiMUS for Secondary System timer.
    Ability to start and stop system timer with text message.
    Ability to disable system timer on the App with new App and Text message notifications
Working on solution
  How we can link apps from TDRA / TOA / TDLW vice versa
    This is to force lone working engineers/operatives to use LW
    Their whereabouts is very crucial and tracked
    Help reduce using of multiple apps
Follow Up Action
  Arun/Vad to follow up with Magdalene on the approach
  Once approved we will submit the SR for Mobile & System
Users Decreased and Stagnant
31% current version

## Slide 4: TOA – 1.5 Active Users 1087 / 2077
Pending Users (Avonline) To Be Migrated
Last batch of 45 (£371) operatives to be migrated after TOA 1.6
Saving of 1087 licence (£8968 / month)
Proposed Migration Approached
Looking at below two approaches and work with SHEQ and they taking ownership.
Remaining user re Supervisor/Auditors who uses Audit forms
1. WorkMobile AS-IS to TOA
  Below SR’s to be reopened and reviewed before submitting for RA
    Suspect the development efforts can be brought down to 30 ~ 40 days after RA confirmed.
  WM Audits migration approx. efforts is 74 days
    Telecom Operational Assurance – 12.25 days
    On-Site Inspection – 25 days
    CDM Audit – 10.25 days
    Depot & Office – 15 days
    API Integration – 12 days
2. Migrating from WM to TOA with new features and functionality
  Phase 1
    On-Site Inspection – approx. 18 days
    API Integration - 12
  Phase 2
    Operational Assurance – *approx. 8.5
  Phase 3
    CDM Audit – *approx. 7
    Depot / Office – *approx. 10
Increase in user
77% current version
Last 45 operative users to be migrated after TOA 1.6

## Slide 5: TOA Form Usage
Overall forms submitted 107K till date, below is the breakdown by quarter
  Q1 – 45 K
  Q2 – 53 K
  Q3 – 9 K
We were started with submitting forms 2k / wk and now we are 4.25k / wk
  We are looking to hit 6k per week by end of Q3
Below are the Top 10 forms used
Form Names | Count
Avonline Quick Photos | 31667
Civils Job Suite | 17467
Additional Photos | 14298
BT-10 | 14092
Flex Progress Photos | 5914
Box to Box Progress Report | 3476
Vehicle Audit | 3338
Poling Survey | 2968
Site Clear | 2512
Reinstatement Job Suite | 2152
Grand Total | 97884
Form Names | Count
QF015 - Site and Build Quality Audit | 22
Endorsement Form | 8
Damage Form | 6
Plant and Equipment Audit | 4
Supervisor Pre-Site Survey | 4
Avonline Pre Site | 3
SD Tools & Equipment Checklist | 0
Plant and Equipment Exchange | 0
Waldon Climbers Logbook | 0
Grand Total | 47
Top 10 Forms
Bottom 10 Forms

## Slide 6: TOA Form Not being Used
ACTION NEEDED
iAuditor forms migrated to TOA
  Allen – Escalate to SHEQ head as lack of engagement despite of meeting scheduled. We have the below 2 forms to be ready to be used.
    Climbers Logbook
    QF015 - Site and Build Quality Audit
Service Delivery
  Allen – Can you please liaise as the (SD Tools & Equipment Checklist) form was requested by John but this was never used.
Avonline
  Avonline Pre Site
MTS
  Allen – Speak with Abby how to increase the usage of the forms
    Endorsement Form
    Damage
  Allen – Speak with Darren/Richard Plant and Equipment Exchange
SHEQ
  Allen – Need to engage with SHEQ to find out why the numbers of TOA users are low and it should be more than TDRA users.

## Slide 7: FastField Migration 85 Users
Gigaclear Civils Forms – Migration of 85 users £1045
  Completed
    NOTICE - ACTUAL START REQUEST FORM
    NOTICE - SITE CLEAR REQUEST
    NOTICE/ PERMIT CANCELLATION REQUEST
    NOTICE/ PERMIT EARLY START REQUEST
    NOTICE/ PERMIT EXTENSION REQUEST FORM
    NOTICE/ PERMIT REQUEST APPLICATION FORM
    PERMIT MODIFICATION REQUEST FORM
    Registration of Reinstatement
  Waiting for Sign-Off
    Gigaclear Install Pre-Check - PIA UG
    Gigaclear Install Pre-Check - Traditional
    Gigaclear Install Pre-Check - PIA OH
    Standby Log Form
    Shallow Utility Report form
    GC Blockage Report
Tentatively to complete by end of Nov’23
Work with Stakeholder on Migration of Users
  Training Sessions
  Dec’23 ~ Jan’24

## Slide 8: FastField Migration 15 Users
Ogi Forms – Migration of 15 users £180
  Waiting for Sign-Off
    A1024 Best Practice
    AVL Site Safety Audit
    Ogi - ANSL Supervisor PRE DIG CHECK (10 Pasi de urmat inainte de sapatura)
    Ogi - NEC4 - EW/CE NOTIFICATION
  Tentatively to complete by end of Dec’23
Working with Stakeholder on Migration of Users
  Training Sessions
  Dec’23 ~ Jan’24

## Slide 9: FastField Migration 10 Users
IRS Forms – Migration of 10 users £123
  List Forms sent to Nick Evans
  Intro Meeting completed with follow up meetings lined
Tentatively to complete by end of Dec’23
Work with Stakeholder on Migration of Users
  Training Sessions
  Dec’23 ~ Jan’24

## Slide 10: Mobile Platform Upgrade
Mobile App Name | Current React Native Version | Dev Days | Approval Status
CPE | 0.63.3 | 6 (£2940) | Approved
TDRA | 0.63.3 | 6 (£2940) | 
TOA | 0.63.3 | 6 (£2940) | 
TDLW | 0.62.2 | 8 (£3920) | 
TAS | 0.61.5 | 8 (£3920) | 
CORE | 0.62.2 | 11 (5390) | 
Benefits
Security Vulnerabilities
Performance Issues
Compatibility Problems
Seamless User experience
We must ensure across all our Mobile apps the platform version has to be in sync to avoid any technical/compatibility issues
Action Needed:
  Allen need your approval for TOA to be approved as can look at releasing TOA 1.7 in Dec’23/Jan’24

## Slide 11: TAS – 2.02 695 / 2604
Update React Native Platform to .72
Introduce Number pad instead of OTP bring it in line with all apps
Increase in user
26% current version